|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Risk | Risk Statement | Response strategy | Objectives | Likelihood | Impact | Risk Level |
| GitHub | Any source code pushed to GitHub could potentially contain information that hackers would find useful when trying to a maliciously alter the project. The source files could potentially contain hard-coded login credentials which could allow for data leaks. | Use stronger passwords and usernames than just “admin” or “root”, and keep them regularly updated. | Reduce the likelihood of hacking and data leaks. | Medium | High | Medium-to-High |
| Personal ability | Me not knowing or misunderstanding how to do something important could lead to me consuming a lot of time while I try to figure it out. | Ask Vinesh or Nick for help if an individual element takes longer than 10-15 min of me making no progress. | Reduce time spent not knowing how to complete a task | High | High | High |
| Hardware failure | If my PC stops working I won’t be able to work on the project. | If possible fix quickly, if not try to use my old laptop. | Ensure that no/minimal time is wasted due to not having access to the projects | Low | medium | Low-to-medium |
| Hot weather | The hot weather may lead to dehydration and make it more difficult to concentrate, leading to reduced productivity. | Drink liquids frequently, possibly get a desk fan. | Remain comfortable to enable productivity | Medium | Medium | Medium |
| Loss of data | If a session working on the project is interrupted unsaved work may be lost | Work on cloud services where possible, save work frequently and push to github | Ensure that no tasks have to be repeated due loss of saved work | Low | High | Medium |
| Inconsistent internet connection | M wifi connection sometimes has problems, preventing my computer from connecting to it. | Use personal hotspot on my phone if it cuts out when I need to connect for work, soon the house system will be upgraded | Make sure I can continue to work if my internet connection fails at some point | High | Low | medium |